# MemberPress-Based Booking Platform

Implementation Proposal

## 🔍 Project Overview

The client requires a robust membership-based booking system leveraging MemberPress and Simply Schedule Appointments (SSA). This solution will:

- Restrict room bookings to active members
- Manage time-block bookings across multiple rooms and locations
- Support complex billing models (monthly billing + weekly usage)
- Automate plan commitments and transitions
- Integrate seamlessly with Stripe for payments and refunds

## ✅ Native Features (No Custom Development Required)

The following functionality can be configured using standard features of MemberPress and SSA, with no custom coding:

- Members-only booking access
- 5 rooms × 4 booking blocks per day
- Multiple membership plans with varying durations and access
- Advance booking capability
- Multi-location access control via MemberPress Rules
- Automatic monthly billing on the 1st of each month
- Prorated first month billing through Stripe
- No refunds for unused booking blocks

Estimated Setup Time: 12 hours

## 🔧 Custom Development Scope

| Feature | Estimated Hours | Notes |
| --- | --- | --- |
| Weekly block billing (via Stripe + cron jobs) | 8–12 hrs | Custom integration with Stripe API + scheduled billing logic |
| Block pricing by plan & location | 6–8 hrs | Dynamic SSA pricing rules |
| Additional blocks billed at time of booking | 6–8 hrs | Stripe/WooCommerce integration for real-time charging |
| 24-hour cancellation refund logic | 6–8 hrs | Stripe webhook or manual override logic |
| Weekly block commitment tracking | 6–8 hrs | Commitment logic starting each Monday |
| Scheduled downgrade to Bronze plan post-commitment | 5–6 hrs | Cron job to automate plan transition |

Estimated Development Time: 40 hours

## 📊 Summary of Estimated Effort

| Phase | Estimated Hours |
| --- | --- |
| Native Setup (Plans, Rooms, Rules) | 12 hours |
| Custom Features & Billing Logic | 40 hours |
| Total Estimated Time | 52 hours |

Hourly Rate: $100/hr

Estimated Project Range: $5,200

## 🧩 Plugin Stack & Licensing

(To be purchased separately by the client)

- MemberPress – Core membership management
- Simply Schedule Appointments (Pro or Business) – Room booking system
- MemberPress Developer Tools Add-On – API access for custom integrations
- WooCommerce (Optional) – For advanced checkout/payment logic

Plugin license fees are not included in the above estimate. All tools must be purchased and owned by the client.

## 🔁 Support & Handover

- 7-day post-launch support included for bug fixes and technical questions
- Documentation for all custom logic and plan setup
- Optional maintenance plans available upon request

## ⚠️ Assumptions & Notes

- Any change in scope or logic may affect the estimated hours and pricing
- Stripe will serve as the primary payment gateway
- SSA must support core booking requirements unless overridden via custom code
- Client feedback must be timely to keep the project on schedule